***Kacheef White***

***Opflow - DevOP* Meeting Minutes**

**Tuesday, March 30, 2021**

Attendees: James Setliff

Courtney Hill

Christopher Lebovitz

Kacheef White

Charles Young

Items Discussed and Decisions Made:

* Weekly “Stand-up”
  + Christopher: Not much done.
  + Courtney: Finished the color schemes for out application.
  + James: Worked on making the rest of the components functional.
  + Kacheef: Finished designing the database to handle Task board. Added new table called columns. Didn’t need a Task board table since we will not have groups for our apps. Worked with James on the codes for the server side.
  + Charles: Working on getting the test plan done.

Action Items:

Complete the test plan that Charles created

Note: For our purposes, each student is to post the meeting minutes to their personal repository.